## Slide 1
Inside Scoop on Risk-Based Testing
Robin F. Goldsmith, JD

## Slide 2
What the conventional view of risk-based testing is and why it's wrong
How to take advantage of the fact that all testing is risk-based
Comparative value of various ways to assess risk for testing
Objectives

## Slide 3
You are the Test Manager for a major system with a scheduled 6 months total project duration. Your Test Group is to do the System Test in months 5 and 6. You have the following concerns:
1. Two months of testing by your small group seems way too little.
2. You suspect the developers will be late getting the code to Test.
3. Previous projects had quality problems when testing was squeezed.
Identify:
1. The points you would raise to convince management to give you what you need.
2. Management’s likely responses.
3 Why?
Exercise: Dictated Project Constraints

## Slide 4
Inadequate amount of testing in past led to trouble. Need more.
Two months testing is too little. Need more test time.
Test group is too small to do needed testing. Need more testers.
Many errors are in requirements and designs. Involve testers
earlier to make sure requirements are testable and known.
Make Development deliver code in time to test it,
preferably in multiple smaller and mainly earlier releases.
Cut the functionality to what we can test in given time.
Management’s likely response:
We’ll do risk-based testing, just test the highest risks, not the rest.
Answers: Dictated Project Constraints
NO!
As a last resort:

## Slide 5
Common Perceptions about Risk-Based Testing
Special technique
Not ordinarily done
Use as a last resort
Explicit risk analysis

## Slide 6
Nonsense
All testing is risk-based
Too often not conscious or explicit

## Slide 7
Testing Is Our Main Method of Reducing System Risks
Amount/Cost of Required Testing
Benefits
of Testing
(% of
defects
detected)
RISK
Minor Major Critical
The more risk, the more testing needs to be done

## Slide 8: Consciously or Unconsciously
We base testing decisions on risk
  What to test first
  What to test more
  What to retest
When unconscious and implicit
  More likely to be wrong
  More likely to miss things

## Slide 9
Classical Risk Management
1. Identify potential risks
2. Prioritize the risks, qualitative & quantitative
3. Assess the causes
4. Accept risk or define a mitigation strategy
a. Avoid doing the risky thing
b. Control the risk’s likelihood and/or impact
c. Transfer some or all of the risk
5. Define a contingency plan
6. Implement the strategy, monitor and control
P
L
A
N
Testing

## Slide 10
Identified risk
Root causes
Areas affected, components and/or tasks
Impact and likelihood, exposure/risk rating by objective (cost, schedule, scope, quality) and overall
Triggers
Assigned risk owner
List/Update Risks in a “Register”
Estimated costs and ease of detecting and responding vs. harm
Response strategy
Monitor, Control, Report
Actual costs/effort
  Detecting
  Responding
  Harm
Previously unidentified
Reasons missed
Approach for next time

## Slide 11
Impact
  Severity of damage
  Number of people affected
  Consequences, e.g., lose business
  Cost, time, effort, ability to fix
  Availability of workarounds
Elements of Risk & Exposure
Likelihood
  Size, complexity
  New technology
    In the world
    Here
  Prior error history
    Product
    Producer
  Other error indicators
    Lack of skill, motivation
    Inadequate methods
Times

## Slide 12
For each product feature (or key function the product performs—also referred to as “requirements risk”—often identified as system menu choices) or component (technical pieces implementing it) identify
  Vulnerabilities for failure, things that can fail
  Threats that trigger failure, situations where likely to fail
  Quality, cost, schedule, victims damaged/ impacted if it fails
Identify Risky Features and Components, Rate Failure Impact and Likelihood

## Slide 13
  Things done most, things other things depend on
  Things that are likely to fail—big, complex, new, changed
  Things that must work
Prioritize and Test the Highest-Risk Things Most
Do you get additional testing time and resources when high risk?

## Slide 14
Rating each individual risk is probably most common method
Most organizations rely on subjective judgment, usually by knowledgeable people, possibly with checklists to identify common risks, but provide no guidance for reliably differentiating high, medium, low
Key to reliability and repeatability is defining objective characteristics indicating each level, e.g.
  Low = cosmetic interfaces with 0 other systems
  Med = impedes working interfaces with 1-2 other systems
  High = won’t work interfaces with 3 or more other system
Challenges of Reliably Rating Risks as High, Medium, or Low

## Slide 15
Qualitative vs. Quantified Risk
Low Med Hi
Likelihood
I
m
p
a
c
t
Hi
Med
Low

## Slide 16
Quantifying Risk Exposure
1 2 3
Likelihood
I
m
p
a
c
t
Lo Med Hi Exposure
1 2 3 = 1 - 9
What would determine the scale used? How about
1 3 5 = 1 - 25 ?
5
4
4 5
or
1 5 10 = 1 - 100 ?
or nonlinear
1 3 10 = 1 – 100 ?
or percent
.1 .3 1.0 = .01 – 1.00 ? Issues?
3
2
1

## Slide 17
Looking at each choice one-at-a-time (high-medium-low; must have, nice to have, wish) takes a lot of time and doesn’t prioritize well
  Even with objective criteria, hard to distinguish
  Ratings turn out to be inconsistent, not repeatable
  Everything is top priority, so nothing is
Prioritization is most effective when forcing distinctions, such as by ranking among all choices
  but must be limited number of choices (5-9)
Prioritization: Rating vs. Ranking

## Slide 18
Project Management Risks
The focus of most books, articles, and checklists on risk:
lack of time, budget, resources
The type of risk direction you’re likely to receive from above
Indicates how much but not which testing

## Slide 19
Effects vs. Causes
Effect = Exposure (Impact x Likelihood)
Why we care, the bad outcomes
Business, Management, Product/Technical
Cause(s) = What we can address to mitigate
(reduce/eliminate) the effects
Testing is our main mitigation technique
Relevant to more than we often realize
But not relevant to everything
Focus on causes/triggers impedes prioritization

## Slide 20
Natural
Environmental
Human
Organizational
Market
Physical
Security
Confidentiality
Technology
Politics
Legal
Risk Types and Classifications
Customer-related
Operational
Credit
Financial
Knowledge
Collaboration
Procedural
Resources
Integrity
Availability
External etc.

## Slide 21
Any Issues with Typical Testing Approach?
Say you create 100 test cases and have time to run 10 of them.
What’s the value of the time spent on the other 90 that you don’t run?
Where did you prioritize the other test cases you didn’t think of?
Were these 100 test cases even testing the most important things?
Small risks, prioritize

## Slide 22
Instead, Consider Proactive Testing™
Identifies and prioritizes large, medium, then small risks
Let testing drive development
Build system pieces to enable testing high risks first
Before building dependent things that otherwise will need to be redone
Plans/designs Proactive UAT™ early for execution at end
Requirements-based tests plus for Proactive User Acceptance Criteria
Only create and execute test cases for most important small risks
Use special techniques to identify more ordinarily-overlooked risks
Usually due to wrong/missed design, so prevent their occurrence
Also feeds technical/development tests to catch problems pre-UAT
Prioritize based on risk

## Slide 23
Letting Testing Drive Development
Code
B
Risk priority:
Integration B-C
Message capacity of A
Integration A-B-C
Unit
Test B
Unit
Test C
Code
C
Integ
Test B-C
Unit
Test A
Code
A-msg
Spec.Test
Msg. Cap.
Integ
Test A-B-C
Code
A-rest
Modules A,B,C
Typical Sequence:
Test Module A, then Module B,
then Module C, then Integration of Modules A, B, and C

## Slide 24
What the conventional view of risk-based testing is and why it's wrong
How to take advantage of the fact that all testing is risk-based
Comparative value of various ways to assess risk for testing
Objectives

## Slide 25
Go Pro Management, Inc. Seminars--Relation to Life Cycle
Systems QA Software Quality Effectiveness Maturity Model
System Measurement ROI Test Process Management
Feasibility
Analysis
Systems
Analysis
System
Design
Develop-
ment
Implement-
ation
Operations
Maintenance
Proactive Testing:
Risk-Based Test Planning,
Design, and Management
Testing Early in the Life Cycle
Re-Engineering: Opportunities for IS
Defining and Managing
User Requirements
Credibly Managing Projects and Processes with Metrics
21 Ways to Test Requirements
Making You a Leader
Managing Software Acquisition and Outsourcing:
> Purchasing Software and Services
> Controlling an Existing Vendor’s Performance
Proactive User Acceptance Testing
Reusable Test Designs
Test Estimation
Risk
Analysis
Writing Testable SW Requirements

## Slide 26
Robin F. Goldsmith, JD robin@gopromanagement.com
President of Go Pro Management, Inc. consultancy since 1982, working directly with and training professionals in business engineering, requirements analysis, software acquisition, project management, quality and testing.
Partner with ProveIT.net in REAL ROI™ and ROI Value Modeling™.
Previously a developer, systems programmer/DBA/QA, and project leader with the City of Cleveland, leading financial institutions, and a “Big 4” consulting firm.
Degrees: Kenyon College, A.B.; Pennsylvania State University, M.S. in Psychology; Suffolk University, J.D.; Boston University, LL.M. in Tax Law.
Published author and frequent speaker at leading professional conferences.
Formerly International Vice President of the Association for Systems Management and Executive Editor of the Journal of Systems Management.
Founding Chairman of the New England Center for Organizational Effectiveness.
Member of the Boston SPIN and SEPG’95 Planning and Program Committees.
Attendee Networking Coordinator for STAR, Better Software, and Test Automation Conferences.
Chair of record-setting attendance BOSCON 2000 and 2001, ASQ Boston Section‘s Annual Quality Conferences.
Member IEEE Std. 829-2008 for Software Test Documentation Standard Revision Working Group.
Member IEEE P730-2014, 2024 standard for Software Quality Assurance Revision Working Group.
Member IEEE P41062-2024 Software Acquisition Standard Revision Working Group
International Institute of Business Analysis (IIBA) Business Analysis Body of Knowledge (BABOKv2) subject expert.
TechTarget SearchSoftwareQuality.com requirements and testing expert.
Admitted to the Massachusetts Bar and licensed to practice law in Massachusetts.
Author of book: Discovering REAL Business Requirements for Software Project Success
Author of forthcoming book: Cut Creep—Write Right Agile User Stories and Acceptance Tests